## Slide 1
Digital Health – Weekly Status Report
GD Sprint 49 (7 Jul 2026 – 20 Jul 2026) · Reporting period: 13–20 Jul 2026
48
work items
Completed (12)
Parent brand logo updates
Singapore added to brand country list
Shared library alignment & version pinning (auth, cache, error-utils, utility, storage)
Daily outcomes migration logging/observability improved
SDK version template group/type filtering
Requirements & solution design for Toothscan Pro
Dog breed chart extended with new weight classes
UX design for configurable journey navigation
Monorepo workflow warning cleanup
Thumbnail preview fix for inherited brand logos
Environment banner dropdown scroll fix
Shared content preview & character limit increase
QA (7)
Brand/sub-brand logo replace & override capability
Calendar date-picker display fix
Feedback capture additional properties
Screen Builder lifecycle actions verification
Configurable breed-size auto-selection
Config ID storage extended to remaining outcome services
Copy-and-paste support for screen/SDK version components
In Progress (10)
Monorepo build/test/monitoring readiness validation
Reference-based image processing migration
Feedback form drag-and-drop component
Feedback form API integration
Save/delete/lifecycle standardization for versions & variants
Daily production log monitoring
Monorepo deployment workflow for Azure Function Apps
Blob storage file transfer migration
Download report codebase refactor
Screening button tracking identifiers
Planned (3)
Environment banner switch error fix
Carousel navigation button issue
Configuration history version display issue (on hold)
Generated 20 Jul 2026 from Azure DevOps — Project Digital Health