## Slide 1
Executive Summary – GD Core Team Project Health:
Mars – Digital Health Transformation · Sprint 48 · Jun 23 – Jul 6, 2026
www.griddynamics.com
trusted engineering partner for digital transformation
3
Grid Dynamics / Mars – Digital Health Transformation / WSR – June 29, 2026
Privileged and confidential
TOOTHSCAN 2.0
ToothScan 2.0 – Pet Parent Experience
● COMPLETED
Fixed content on welcome page & fun fact page
Resolved spacing issues in user questionnaire
Restored back button on Additional Resources page
Resolved mobile Stage testing observations
● QA / TESTING
Config ID stored in Outcomes DB – ToothScan tool updated
CAS updated to persist Config ID in outcomes
App context updated with Config ID across all tools
● IN PROGRESS
User Journey deployment to Preprod & Production
Backend logger error resolution in ToothScan service
● PLANNED
Updated image upload error screens (new Figma designs)
Validation messages display fix on preview screen
Image Not Found error handling on user submission
Clickable option display correction on preview screen
SDK – JOURNEY NAVIGATION
Configurable Journey Navigation
● COMPLETED
Navigation Rules save validation delivered
Navigation Rules & View Conditions schema completed
● IN PROGRESS
UX design for navigation rules in SDK Manager
Screen lifecycle actions in Screen Builder (FE)
● PLANNED
Screen lifecycle actions execution in SDK runtime
Idempotent outcome persistence for lifecycle actions
SDK – CONFIG ID BUNDLES
Config ID Bundle Management
● IN PROGRESS
Configuration history integration design
Configuration variants relationship design
Edit Sub Brand
● IN PROGRESS
Sub-brand logo override from parent brand
● PLANNED
Sub-brand creation workflow bug resolution
Transition Live Tools → SDK Manager
● IN PROGRESS
Onboarding 7 live tools to SDK Manager with Config IDs
(PWC, KWC, ToothCheck, ToothScan, PoopScan, Dermascan, Pawscan)
SDK – VERSION WORKFLOW
SDK Version Workflow Enhancements
● IN PROGRESS
Save/Delete/Lifecycle consistency design for Versions & Variants
Safe & consistent lifecycle implementation (FE & BE)
Template Creation from SDK Version
● PLANNED
Template creation from existing SDK Version in SDK Manager
Platform Stability & Modernization
● PLANNED
Reusable large text content component for D&D builder
SDK Version Template listing by species & tool

## Slide 2
Executive Summary – GD Core Team Project Health:
Mars – Digital Health Transformation · Sprint 48 · Jun 23 – Jul 6, 2026
www.griddynamics.com
trusted engineering partner for digital transformation
4
Grid Dynamics / Mars – Digital Health Transformation / WSR – June 29, 2026
Privileged and confidential
FEEDBACK CAPTURE
Feedback Capture – All Tools
● IN PROGRESS
Feedback submission API backend implementation
● PLANNED
Feedback Form frontend component (D&D, Macro, Preview)
Feedback Form API integration in SDK
Feedback analytics integration
Feedback form frequency & TTL settings in SDK Manager
BACKEND – INFRA & MIGRATION
Monorepo Migration – Backend Services
● PLANNED
Config-driven backend URL resolution (Check & Care SDK)
Datadog monitoring migration & shared library alignment
Production Monitoring
● IN PROGRESS
Sprint 48 production log monitoring & alerting
DEVOPS & SDK MANAGER
DevOps – Apply DevOps Practices
● IN PROGRESS
Sprint 48 CI/CD workflow maintenance & fixes
Azure infrastructure provisioning automation discovery
SDK Manager – Misc Enhancements
● COMPLETED
Variant Configurations view (backend) delivered
● IN PROGRESS
Environment banner in SDK Manager header (Dev/Stage/PreProd/Prod)
Bundle validation alert when deleting assigned bundles
Calendar UI fix for Anicura SDK date entry
Bundle Draft status display correction
QA & CROSS-CUTTING
QA Activities – Sprint 48
● IN PROGRESS
Integration testing for ToothScan 2.0
GA tag verification for ToothScan 2.0 user journey
Image upload scenario verification for ToothScan
Config ID – SDK App Context
● IN PROGRESS
Config ID integration in SDK app context across API requests
● PLANNED
Demo application Config ID-based SDK launch support
Weight range updates for Puppy & Kitten Weight Check tools