## Slide 1
Digital Health – Weekly Status Report
Mars Petcare Digital Health Platform | Sprint 48 | Week of June 23–29, 2026
11
Completed
4
In QA
28
In Progress
37
Planned
SDK MANAGER ENHANCEMENTS
SDK MANAGER ENHANCEMENTS
Config ID based bundle Management
IN PROGRESS
→ Configuration History, Integration
→ Configurations Variants Relations
SDK MANAGER ENHANCEMENTS
Configurable Journey Navigation
COMPLETED
→ Navigation Rules Save Validation
→ Implement Navigation Rules and view conditions Schema
→ navigation rules and view condition schema changes
IN PROGRESS
→ UX Design: SDK Manager Configuration Experience for Navigation…
→ Configure Screen Lifecycle Actions in Screen Builder
PLANNED
→ Execute Screen Lifecycle Actions in SDK Runtime
→ Idempotent Outcome Persistence for Lifecycle Actions
SDK MANAGER ENHANCEMENTS
Create SDK Version Workflow Enhancements
IN PROGRESS
→ Consistent Save / Delete / Lifecycle for Versions & Variants
SDK MANAGER ENHANCEMENTS
Edit Sub Brand
IN PROGRESS
→ Allow Sub-Brand to Override Parent Brand Logo
PLANNED
→ Issues while creating sub brand
SDK MANAGER ENHANCEMENTS
Platform Stability and Performance Modernization
PLANNED
→ Reusable content component for Large Text in D&D Components
SDK MANAGER ENHANCEMENTS
Template Creation from SDK Version in SDK Manager
PLANNED
→ Create Template from Existing SDK Version
SDKS & EPICS
MONOREPO MIGRATION
Monorepo Migration for Backend Services
PLANNED
→ Enable Configuration-Driven Backend URL Resolution for Check &…
→ Datadog Monitoring Migration + Localization + Shared Library A…
UI/UX OPTIMIZATION & CONVERSION GROWTH INITIATIVE ACROSS DIGITAL HEALTH TOOLS AND BRANDS
Feedback Capture for Journey Exit and Completion (All Tools)
IN PROGRESS
→ submit feedback API implementation
PLANNED
→ Implement Feedback Form Component (D&D, Macro, Preview)
→ Feedback Form API Integration
→ Analytics Changes – Add Feedback Form Analytics to Existing Tools
→ SDK Settings – Add Feedback Form Frequency & TTL Configuration…
Apply DevOps Practices
COMPLETED
→ Fix: failing workflow
IN PROGRESS
→ DevOps activities for
Assembly and Operations - SDKM and SDK
IN PROGRESS
→ Configure Max integration for Pedigree_Toothscan 1.1 for Thail…
→ Update feedback Content for Poopscan_Royal Canin RC for Thailand
PLANNED
→ Create SDK & Sub Brand for Poopscan_Royal Canin_Malaysia(en-AU)
→ Create SDK & Sub Brand for Poopscan_Royal Canin_Philippines(e…
Daily Production logs monitoring
IN PROGRESS
→ Production Log Monitoring
→ Daily Log Monitoring
Phase 1 - Enhancements to Puppy Weight Check
COMPLETED
→ Feedback Items of Puppy WeightCheck SDK
ACTIVE ITEMS & BUGS
Digital Health
COMPLETED
→ Content needs to remove from last paragraph of welcome page
→ Message needs to be updated for fun fact page
→ space needs to add in question
→ Back button should be present on Additional Resources page
IN PROGRESS
→ When we delete any assigned Bundle no alert is shown
→ When we change the status to Draft it should not show in dropd…
→ Calendar doesn't pop up to enter the date & Weekday Names are …
→ QA activities for the
→ Discovery – Infrastructure Provisioning Automation for Mars Az…
→ Safe & consistent Save / Delete / Lifecycle for Versions & Var…
→ Display Environment Banner in Header (Dev, Stage, PreProd & Prod)
→ The welcome screen in the mobile app is getting stuck after en…
→ The camera screen buttons need to be redesigned or a new appro…
→ Error state messages need to be handled properly on the previe…
PLANNED
→ Analysis API and the Submission results are taking more then e…
→ Container size is not constant in Download Results
→ Configure Max integration for Toothscan 1.1 for Pedigree Phili…
→ Logger error
→ In Configuration history the Version is not changing when chan…
→ Refactor jobs into workers folder and standardize job document…
→ Perform Integration testing on Toothscan 2.0 and report bugs
→ Validation messages from preview screen are not showing properly.
→ Image Not found error message is showing when user try submitt…
→ Verify the GA Tags for the Toothscan 2.0 User Story - 1397035
→ Enable Configuration-Driven Backend URL Resolution for Check &…
→ Implement SDK Version Template Listing by Species & Tool
→ Valid option is showing as clickable on preview screen
→ Verify Image upload scenarios for the Toothscan
Digital Health\Assembly and Operations Team
IN PROGRESS
→ Configure Max integration for Pedigree Toothscan 1.1 for Thailand
→ Create a SDK Version, Variant & Brand for Poopscan_France(fr-FR)
Digital Health\Care SDK
COMPLETED
→ Variant Configurations view
PLANNED
→ Update Minimum and Maximum Weight Ranges for Weight Check Tool…
Digital Health Platform · Sprint 48 · Generated June 29, 2026 · Total work items: 80