## Slide 1
Digital Health — Sprint 50 Weekly Update
Jul 21 – Aug 3, 2026 · Reporting period Jul 20 – Jul 27, 2026
2
Completed
1
QA
13
In Progress
18
Planned
Feedback Capture for Journey Exit & Completion
IN PROGRESS Extending feedback form launch support across SDK actions and lifecycle events
IN PROGRESS Enhancing feedback question configuration (placeholder, limits, validation)
PLANNED Adding feedback form analytics across all tools
PLANNED Dev sanity testing for feedback feature across SDK tools
PLANNED Enabling feedback feature by default in SDK templates
Monorepo Migration for Backend Services
COMPLETED Validated build/test/monitoring readiness ahead of release
IN PROGRESS Migrating Tooth Check Tool API to monorepo
PLANNED Migrating Poop Scan Tool API to monorepo
Application-Side Role Assignment (RBAC)
IN PROGRESS Building user role data model and repository
PLANNED Developing user role service logic and safety guards
Template Creation from SDK Version
IN PROGRESS Delivered template creation from existing SDK version
IN PROGRESS Delivered template export as downloadable JSON
PLANNED Enabling template creation from uploaded JSON file
SDK Manager Enhancements
PLANNED Investigating on-hold/paused service integration handling
Platform Stability & Performance
PLANNED Add/remove additional properties in Service Catalog
Ad Hoc Requests & Support
IN PROGRESS Migrating CocoaScan & SFMC token caching to Redis
PLANNED Expanding unit test coverage for Redis migration
Daily Production Logs Monitoring
IN PROGRESS Rolling out daily production log monitoring
DevOps Practices & Platform Reliability
COMPLETED Domain whitelisting across production and pre-production
IN PROGRESS Validating SAS URL access via self-hosted runner
ToothScan Pro Web
IN PROGRESS Defined technical approach and solution design
Misc
QA Extended region/country lists with standardized coverage
IN PROGRESS Consistent save/delete/lifecycle for SDK versions & variants
IN PROGRESS Refactoring download-results codebase across Check SDK
IN PROGRESS Evaluating Devin AI as a dev acceleration tool
PLANNED Fixing bundle version config history bug
PLANNED Resolving environment banner 400 error (Dev/Stage/Pre-prod)
PLANNED Migrating Campaign API to monorepo
PLANNED Sprint QA verification activities (incl. carryover)
PLANNED Fixing ToothScan template icon design inconsistency
PLANNED Fixing missing breed option in PWC weight class
PLANNED Fixing non-clickable result screen in ToothScan 2.0
PLANNED Fixing country list sorting in Brand settings
PLANNED Fixing calendar date selection bug in PWC